# FlexMQ — Session 2: API Design & v0.1 Scope

Decisions from brainstorming on the improved API, incorporating Session 1 feedback.

## v0.1 Alpha Scope — Locked

### Core Lifecycle (unchanged from SPEC)

- Job add / claim / complete / fail

- Atomic state transitions (Lua scripts)

- Configurable retry with exponential backoff

- Stalled job detection (periodic sweep)

- Graceful shutdown (stop claiming → drain → release)

- Inline executor only

### API Additions (from Session 1 feedback)

- Queue-scoped accessor with per-queue defaults on QueueClient

- WorkerPool for multi-worker coordination and shared Redis config

- Standalone Worker preserved as lower-level primitive

## Decisions

### 1. Per-Queue Configuration via mq.queue() Accessor

Worker defines defaults, .add() allows per-job overrides.

const mq = new QueueClient<AppQueues>({ redis: "redis://localhost:6379" });

const images = mq.queue("images:process", {

attempts: 3,

backoff: { type: "exponential", delay: 1000 },

removeOnComplete: 100,

});

await images.add({ url: "..." });           // defaults applied

await images.add({ url: "..." }, { attempts: 5 }); // per-job override

The handle is a lightweight typed wrapper over the shared client — not a new connection.

### 2. Single Worker per Queue

1 worker = 1 queue. No multi-queue workers. Strongly document: queueId = workload class.

### 3. No Dynamic Queues in v0.1

Strict keyof AppQueues only. Users can @ts-ignore if needed. Not worth designing an escape hatch — the API won't change much when we add it later.

### 4. No Runtime Validation in v0.1

Users validate inside the processor. JSON-serializable check on .add() is the only guardrail. Schema validator support (zod/valibot) deferred to v0.2.

### 5. Redis Only, Deno Only

No storage adapter interface. No cross-runtime. Build for Deno + Redis, extract abstractions only when real demand exists.

### 6. Redis Connection — FlexMQ Owns It

Client library: npm:redis (node-redis v4+)

- Deno's official docs recommend it

- Redis Ltd. maintains it (ioredis is in maintenance mode)

- First-class Lua scripting: eval(), evalSha(), defineScript()

- Pipelines, pub/sub — everything FlexMQ needs

Connection API:

// URL string (90% of users)

{ redis: "redis://localhost:6379" }

// Config object

{ redis: { url: "redis://myhost:6379", password: "secret", database: 2 } }

No BYO client in v0.1. FlexMQ creates and manages the connection internally. Avoids the BullMQ trap (misconfigured maxRetriesPerRequest, keyPrefix conflicts, shared blocking connections). Escape hatch deferred to v0.2 if real demand emerges.

### 7. WorkerPool — Coordinated Multi-Worker Management

const pool = new WorkerPool<AppQueues>({

redis: "redis://localhost:6379",

defaults: {

attempts: 3,

backoff: { type: "exponential", delay: 1000 },

},

});

pool.register("images:process", handler1, { concurrency: 5 });

pool.register("images:thumbnail", handler2, { concurrency: 3 });

pool.register("emails:send", handler3, { concurrency: 10, attempts: 5 });

await pool.start();

Deno.addSignalListener("SIGTERM", () => pool.shutdown({ timeout: 30_000 }));

Benefits:

- Single Redis config, defined once

- Coordinated two-phase shutdown across all workers in one call

- Shared defaults with per-worker overrides

- Smart connection strategy: shared management connection + dedicated blocking connection per worker

Standalone Worker still exists for the one-worker-per-process pattern:

const worker = new Worker<AppQueues, "images:process">(

"images:process",

async (job) => { /* ... */ },

{ redis: "redis://localhost:6379", concurrency: 5 },

);

QueueClient and WorkerPool are separate. No shared connection between producer and consumer sides. Two separate connections is fine; different lifecycle needs.

## Explicitly Out of v0.1

- Web Worker / Subprocess executors → v0.2

- Delayed / cron / repeatable jobs → v0.2

- Runtime schema validation (zod/valibot) → v0.2

- Dynamic queue escape hatch → v0.2

- BYO Redis client instance → v0.2

- Priorities, DLQ, rate limiting → v0.3

- Event streaming → v0.3

- Dashboard, storage adapters → future

- client.createWorker() sugar → avoid (couples packages)

## Notes for Future

- Connection pooling: Single multiplexed connection is fine for v0.1. Document as known limitation for >10k jobs/sec. WorkerPool can optimize internally (shared mgmt connection + per-worker blocking connections).

- Type registry scaling: Document the interface-merging pattern for large codebases. No tooling needed.

- Payload versioning: Document best practices (version field in payload, new queue ID for breaking changes). No library-level enforcement.

- Job ID format: Use ULID — sortable, no coordination, works with Redis sorted sets.

- Redis key format: {q:<queueId>}:<type> — locked in, non-negotiable for cluster compat.

- Error model: Typed error classes (JobNotFoundError, SerializationError, StalledJobError).

- Package structure: @flexmq/client (QueueClient + types), @flexmq/worker (Worker + WorkerPool). Published to JSR.

- Head-of-line blocking: Docs should strongly reinforce one queue = one workload class.

- Deno permission profiles: Natural extension of queueId → workload class mapping. Lean into this when Web Worker executor lands in v0.2.

Session 2 — February 20, 2026